## Slide 1: Kentivo-Paricon Weekly Status “29.10.19”
Prepared by Emanuel Mak
Reviewd by Konstantin Brandl

## Slide 2
MIF: RU confirmed, BE/LUX 80% confirmed , HU/FR expected response today
MIF next wave is on Oct 11 - E1 (FI, DK, SWE)
SCOPE | TIME | Resources | Risks & ISSUES | Overall Status
Sprint 07 Planned for near future | Planned for this week |  | (issues known 29.10.19) | Stable development and delivery
Planned: Different Object Pages for Different Type of Contacts Integration tests Create Deployable DB Include DB for Pictures and Attachments Optimizing Master Detail View | Completed (Status 29.10.19) Local Loqate test program Java (Emanuel) Able to run Tests on Create View (Konstantin) Planned: Working GET & POST methods in JS - Frontend that call @action & @function in java backend (Emanuel) Writing tests for Create View (Konstantin) XML or JSON response from ABBYY-API (Shafik) More flexible Type of Contact choosing (Thomas) Including APIs to project (Emanuel, Shafik) |  | Issues: Need to find out how @actions & @functions in Java backend are connected to GET & POST in frontend (Emanuel) CSV JSON – Parser (Shafik) Reading createView Value to enable dynamic testing (Konstantin) | 
Report Period | 28.10.19 (Mon) – 31.10.19 (Thu) – CW 44
Progress | Sprint 08 will start on 04.11.19 (01 week duration) – Ends on 08.11.19
Next PeriOd | Needs to be aligned
MESSEKONTAKTERFASSUNG STATUS